## Slide 1
SOFTWARE ENGINEERING
Software Crisis & Life Cycle Models
Waterfall • Prototype • Spiral • Iterative Enhancement • Agile
Lecture Notes | Introduction to Software Engineering

## Slide 2
Today's Agenda
01
The Software Crisis
What went wrong in early software development
02
Software Life Cycle Models
Why we need a structured process (SDLC)
03
Waterfall Model
The classical, linear-sequential approach
04
Prototyping Model
Building to learn requirements
05
Spiral Model
Risk-driven, iterative development
06
Iterative Enhancement Model
Incremental delivery of working versions
07
Agile Model
Adaptive, customer-centric development
Introduction to Software Engineering
2 / 18

## Slide 3
The Software Crisis
CONCEPT
Term coined in the late 1960s (NATO Software Engineering Conference, 1968) to describe the difficulty of writing useful, efficient, correct software — on time and within budget.
Working Definition
A set of problems encountered in developing large, complex software systems using ad-hoc, undisciplined methods — where projects routinely failed to meet requirements, deadlines, and budgets.
Root Cause: A Growing Gap
Hardware power ↑
Software productivity ↑ (slower)
Demand for complex software grew far faster than our ability to produce it reliably.
Introduction to Software Engineering
3 / 18

## Slide 4
Symptoms & Causes of the Crisis
CONCEPT
1
Cost & schedule overruns
Projects routinely exceeded budgets and deadlines
2
Low quality software
Frequent bugs, poor reliability, difficult maintenance
3
Inconsistent requirements
Software often did not meet user needs
4
Poor project visibility
Progress was hard to measure or manage
5
Rising maintenance cost
Maintenance consumed the majority of the budget
6
Shortage of skilled staff
Demand for developers outpaced supply
Introduction to Software Engineering
4 / 18

## Slide 5
Software Life Cycle Models
CONCEPT
A Software Development Life Cycle (SDLC) model is a structured, ordered set of phases (or activities) that a team follows to plan, build, test, deliver, and maintain software.
These models emerged as a direct response to the Software Crisis — to bring discipline, predictability, and quality to development.
1
Requirement Analysis
2
Design
3
Implementation (Coding)
4
Testing
5
Deployment
6
Maintenance
Introduction to Software Engineering
5 / 18

## Slide 6
Waterfall Model
LIFE CYCLE MODEL
The classical, linear-sequential model — each phase must complete before the next begins.
Requirements
System Design
Implementation
Integration &
Testing
Deployment
Maintenance
Key trait: strictly sequential — output of one phase is the input to the next; no overlap.
Introduction to Software Engineering
6 / 18

## Slide 7
Waterfall — Strengths, Weaknesses & Use Cases
LIFE CYCLE MODEL
Advantages
• Simple to understand & manage
• Clear milestones & documentation
• Works well for well-understood, stable requirements
• Easy to schedule and track progress
Disadvantages
• No working software until late in cycle
• Hard to accommodate changing requirements
• Risks/errors found late are costly to fix
• Assumes requirements can be frozen up front
Best Suited For
• Small, short-duration projects
• Requirements are clear & fixed
• Technology is well understood
• Regulatory / compliance-heavy projects
Introduction to Software Engineering
7 / 18

## Slide 8
Prototyping Model
LIFE CYCLE MODEL
Used when requirements are unclear — a working prototype helps clarify what the customer really needs.
Gather Basic
Requirements
Quick
Design
Build
Prototype
Customer
Evaluation
Refine & repeat until the customer approves the prototype
Once approved: the prototype is discarded (or evolved) and the actual system is engineered using the now-clarified requirements.
Introduction to Software Engineering
8 / 18

## Slide 9
Prototyping — Strengths & Weaknesses
LIFE CYCLE MODEL
Advantages
✓
Clarifies unclear or evolving requirements
✓
Active customer/user involvement early on
✓
Reduces risk of building the wrong product
✓
Improves communication between users and developers
Disadvantages
✓
Customer may mistake prototype for final system
✓
Can lead to poor design if rushed
✓
Extra cost & time to build the prototype
✓
Risk of incomplete problem analysis
Introduction to Software Engineering
9 / 18

## Slide 10
Spiral Model
LIFE CYCLE MODEL
Proposed by Barry Boehm (1988). Combines iterative development with systematic, risk-driven controlled aspects of the waterfall model.
1. Determine Objectives
alternatives & constraints
2. Identify & Resolve Risks
risk analysis & prototyping
3. Develop & Test
build the next-level product
4. Plan Next Iteration
review & plan the next phase
★
Start
(Concept)
Cost increases outward with each loop → toward a complete system
Introduction to Software Engineering
10 / 18

## Slide 11
Spiral — Strengths, Weaknesses & Use Cases
LIFE CYCLE MODEL
Advantages
• Strong emphasis on risk analysis & management
• Good for large, complex, high-risk projects
• Accommodates changes at each iteration
• Early prototypes give continuous feedback
Disadvantages
• Complex — needs risk-assessment expertise
• Can be costly for smaller/low-risk projects
• Requires strong documentation & management
• Success heavily depends on the risk analyst
Best Suited For
• Large, mission-critical systems
• Projects with high & evolving risk
• Long-term, budget-flexible projects
• Novel, poorly understood domains
Introduction to Software Engineering
11 / 18

## Slide 12
Iterative Enhancement Model
LIFE CYCLE MODEL
The system is built incrementally: a core version is delivered first, then enhanced with new features in successive iterations.
Iteration 1
Core / basic
functionality
Iteration 2
+ Enhanced
features
Iteration 3
+ Additional
features
Iteration N
Final, complete
system
System functionality grows with each release; each iteration is planned, designed, coded and tested like a mini-project.
Introduction to Software Engineering
12 / 18

## Slide 13
Iterative Enhancement — Strengths & Weaknesses
LIFE CYCLE MODEL
Advantages
✓
Working software delivered early & often
✓
Easier to test & debug smaller increments
✓
Lower risk — problems found sooner
✓
Flexible to incorporate changing requirements
Disadvantages
✓
Requires good upfront architectural planning
✓
Total cost can exceed the waterfall approach
✓
Needs clear definition of each increment's scope
✓
Progress tracking can be more complex
Introduction to Software Engineering
13 / 18

## Slide 14
Agile Model
LIFE CYCLE MODEL
A set of iterative, incremental methods (Scrum, XP, Kanban…) built around the 2001 Agile Manifesto, favoring flexibility, collaboration, and rapid delivery over rigid planning.
1
Individuals & Interactions
over processes and tools
2
Working Software
over comprehensive documentation
3
Customer Collaboration
over contract negotiation
4
Responding to Change
over following a fixed plan
Development happens in short cycles called "sprints" (typically 1–4 weeks), each producing a potentially shippable increment.
Introduction to Software Engineering
14 / 18

## Slide 15
Agile — The Sprint Cycle
LIFE CYCLE MODEL
Product
Backlog
Sprint
Planning
Sprint
(Design/Build/Test)
Daily
Stand-up
Sprint
Review
Retrospective
↻
Repeat
Introduction to Software Engineering
15 / 18

## Slide 16
Agile — Strengths, Weaknesses & Use Cases
LIFE CYCLE MODEL
Advantages
• Rapid delivery of working software
• Embraces changing requirements
• Continuous customer feedback & involvement
• High team collaboration & transparency
Disadvantages
• Less predictable cost/schedule upfront
• Needs highly engaged, available customers
• Documentation can be minimal
• Requires experienced, self-organizing teams
Best Suited For
• Projects with evolving requirements
• Fast-changing markets / startups
• Projects needing early user feedback
• Cross-functional, co-located teams
Introduction to Software Engineering
16 / 18

## Slide 17
Comparing the Life Cycle Models
SUMMARY
Model
Flexibility
Risk Handling
Customer
Involvement
Best For
Waterfall
Low
Late / reactive
Low
Small, fixed-requirement projects
Prototype
Medium
Moderate
High (early)
Unclear / evolving requirements
Spiral
Medium–High
Strong (built-in)
Medium
Large, high-risk, complex systems
Iterative
Enhancement
Medium
Moderate
Medium
Projects needing early partial delivery
Agile
High
Continuous
Very High
Fast-changing, evolving requirements
Introduction to Software Engineering
17 / 18

## Slide 18
Key Takeaways
✓
The Software Crisis exposed the need for disciplined, engineering-based approaches to building software.
✓
Life cycle models provide structured processes to manage requirements, design, development, testing and maintenance.
✓
Waterfall suits stable, well-defined projects; Prototyping clarifies unclear requirements.
✓
Spiral emphasizes risk management for large, complex systems; Iterative Enhancement delivers value incrementally.
✓
Agile favors flexibility, collaboration and continuous delivery for fast-changing environments.
✓
No single model is universally best — choose based on project size, risk, requirement stability, and customer involvement.
Questions & Discussion
Introduction to Software Engineering
18 / 18